| CONCEPT BRIEF · FOR DISCUSSION · AMTM AI-Agent Production Support A team of AI agents that acts as the first responder for every production failure — fixes the repeat problems itself, and hands the hard ones to L3 with the cause already worked out. |  |  |
| --- | --- | --- |
| THE PROBLEM TODAY When an Airflow job or a Java microservice fails, the failure goes to EMM, a ticket is created and support is paged. A person then opens the knowledge document and repeats the same fix — a late file, a job that ran too long, a temporary infra error — while real application bugs wait in the same queue. Speed depends on people being available, the knowledge sits in a document, and nothing gets smarter over time. |  | THE IDEA Put a team of AI agents in front of the ticket. They pick up the failure at the source — Airflow 3 (MWAA) callbacks, our SQS failure queue, CloudWatch — even before or in parallel with EMM. Within a minute they work out what went wrong, fix it if the fix is safe and allowed, confirm the fix worked, and send everything else to L3 with a clear write-up. We turn on more autonomy, one failure type at a time, as the agents prove themselves. |

THE AGENT TEAM — ONE AGENT PER STEP, EACH WITH A CLEAR JOB

| Detect No AI Listeners on Airflow 3 callbacks, our SQS failure queue, CloudWatch alarms, EMM | › | Triage Agent AI Reads the failure, names the type and how urgent it is against the SLA | › | Diagnosis Agent AI Pulls logs, builds the timeline, checks upstream jobs and infra, finds the likely cause | › | Knowledge Agent AI Searches runbooks, past tickets and the dependency map for a known fix | › | Fix Agent AI + rules Picks the action, checks it is allowed, runs it through approved tools | › | Verify Agent AI Confirms the job really succeeded and the file was processed | › | Learning Agent AI Writes back what worked, drafts new runbook entries, spots repeat patterns |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

A Supervisor agent runs the sequence and decides the route: high confidence + safe action → fix and close; high confidence + risky action → ask a human with one click in Teams/email; low confidence → escalate to L3 with the evidence. Runs on AWS; every AI call goes through the AI Dome gateway (Sonnet 5 / GPT-5.3 class, swappable). Agents never touch systems directly — only through an approved set of tools: Airflow API (clear, rerun, pause), AWS (restart, scale, check S3), service health checks, read-only data checks, EMM ticket API.

| WHAT IT HANDLES — BEYOND TODAY'S KNOWLEDGE DOC - Files & data: late, missing, partial or wrongly formatted files → wait until the deadline, alert the owner, rerun when it arrives. - Run time: job ran too long, timed out, retries used up → compare with normal run times, rerun with more time or flag a slowdown. - Application errors: real code bugs, bad config, one bad record breaking a batch → isolate the record, attach the error and recent deploys, send to L3. - Dependencies & infra: upstream system down, database or API limits, expired passwords/certs, container or node failures → restart, scale or wait-and-retry. - Airflow itself: scheduler or worker problems, stuck tasks, worker pool full on MWAA. - Silent failures: job says success but the output is wrong — something no L1 team catches today. |  | SAFETY — WHY LEADERSHIP CAN TRUST IT - Action levels: look-only is always allowed; safe & undoable actions run automatically once the agent is confident; risky actions need a human click; destructive actions are never allowed. - Never guesses: if the agent is not sure, it escalates with the evidence instead of acting. - Limits: no mass reruns; after a few failed auto-fixes it stops and calls a human; respects change-freeze windows. - Full record: every step, tool call and result is logged; humans rate each decision and that feedback improves the agents. - Tested before release: every agent change is replayed against past incidents before it reaches production. |
| --- | --- | --- |

STEP BY STEP — EACH PHASE IS USEFUL ON ITS OWN

| 1 · Watch & learn 2–4 wks AI only diagnoses and suggests. No actions. We check how often it is right. |  | 2 · Fix the easy ones 4–6 wks AI auto-fixes safe, repeat issues (file delay, rerun, transient errors). Rest goes to L3 with a diagnosis. |  | 3 · Fix most things 1 quarter Covers all failure types. Risky actions need one-click approval. Learning agent keeps runbooks current. |  | 4 · Prevent & sell ongoing Predicts failures before they happen. Packaged so any team or enterprise can plug in their own tools. |
| --- | --- | --- | --- | --- | --- | --- |

Phase 1 options: (a) the agent adds its diagnosis as a note on the EMM ticket, or (b) it posts to a separate Teams/Email channel or a small dashboard so tickets are untouched — and we can also replay past tickets offline to score the agent before it sees live traffic. Deliverables: BMAD project brief, PRD and architecture; a working agent diagnosing live failures; and a measured baseline (ticket volume by cause, current time-to-fix, expected auto-fix rate) to decide on Phase 2.

| WHY THIS BECOMES A PRODUCT The brain of the system (agent team, safety rules, memory, testing) is the same for everyone. Only the plug-ins change — which orchestrator, which ticketing tool, which cloud, which chat tool. Our Airflow/Java estate is the first customer; any team with pipelines and a ticket queue can be the next. |  | HOW WE MEASURE SUCCESS Share of tickets fixed with no human (target 60–70% over time) · time to fix, for both auto-fixed and escalated tickets · fixes that actually held · wrong escalations · L3 hours saved · cost per incident. |
| --- | --- | --- |